## Project Idea

I have an idea. We could create a Movie & TV Series Recommendation Platform.

Users can:

- Sign up and log in.

- Search for movies and TV series.

- Log what they have watched.

- Rate movies and TV series.

- Write short reviews (optional).

- Create a watchlist.

- Receive personalized recommendations based on their watch history and ratings.

Instead of simply showing popular movies, the platform would recommend what to watch next based on each user's preferences.

# Suggested Tech Stack

- Frontend: React (or Next.js)

- Backend: NestJS (or Express)

- Database: PostgreSQL

- ORM: Prisma

- Authentication: JWT + Google OAuth

- Charts: Recharts or Chart.js

- Deployment: Docker

# Suggested Team Responsibilities (4 People)

## Person A – Product Owner & Frontend

Responsibilities:

- UI/UX design

- Homepage

- Login/Register pages

- Movie details page

- Rating interface

- Watchlist UI

- Project documentation (README)

## Person B – Backend & Database

Responsibilities:

- Database design

- Prisma models

- REST APIs

- Authentication

- User management

- API validation

- Database documentation

## Person C – Recommendation System & Analytics

Responsibilities:

- Recommendation algorithm

- User preference analysis

- Analytics dashboard

- Charts and statistics

- Data export/import

Examples:

- Recommend movies based on favorite genres.

- Recommend movies similar users enjoyed.

- Show viewing statistics and favorite genres.

## Person D – DevOps & User Features

Responsibilities:

- Docker

- Environment configuration

- OAuth login

- Avatar upload

- Notification system

- Testing

- Bug fixing

- Deployment

# Database Design

### User

- id

- username

- email

- password

- avatar

- createdAt

### Movie

- id

- title

- type (Movie / TV Series)

- genres

- description

- releaseYear

- poster

### Rating

- id

- userId

- movieId

- rating

- review

- watchedDate

### Watchlist

- id

- userId

- movieId

- status (Want to Watch / Watching / Watched)

# Recommendation Logic

### Version 1 (Simple)

Recommend movies based on:

- Favorite genres

- Highest-rated movies

- Unwatched movies in preferred categories

### Version 2 (Better)

Collaborative filtering:

"If users with similar tastes enjoyed a movie that you haven't watched yet, recommend it."

### Version 3 (Advanced)

Combine:

- Favorite genres

- Average ratings

- Similar users

- Trending movies

- Recently released content

# Main Features

- User registration & login

- User profile

- Movie search

- Movie details

- Ratings & reviews

- Watch history

- Watchlist

- Personalized recommendations

- Dashboard with viewing statistics

- Data export

- Notifications

- Google OAuth

# Suggested Pages

- Home

- Login

- Register

- Profile

- Movies

- Movie Details

- Watchlist

- Dashboard

- Search

- Privacy Policy

- Terms of Service

# Modules We Can Claim

| Module | Points |
| --- | --- |
| Frontend + Backend Framework | 2 |
| ORM | 1 |
| Standard User Management | 2 |
| Recommendation System | 2 |
| Analytics Dashboard | 2 |
| Advanced Search | 1 |
| File Upload (Avatar) | 1 |
| Notifications | 1 |
| OAuth | 1 |
| Data Export/Import | 1 |
| Public API | 2 |

Total: 16 points

This gives us a buffer above the required 14 points in case one module is not fully validated during the evaluation.